# Work Breakdown Structure

## 1.0 Project Management & Compliance

- 1.1 Initiation: Business Case, Project Charter, and Feasibility Study.

- 1.2 Planning: Detailed Project Schedule (Gantt), Risk Register, and Cost Estimation.

- 1.3 Execution Tracking: Weekly Meeting Minutes (W5-W12) and Milestone Reports.

- 1.4 Closing: Final Report Compilation and Lessons Learnt Review.

## 2.0 Research & Design

- 2.1 Requirements Elicitation: Finalizing FRs, NFRs, and Technical Specs.

- 2.2 UI/UX Prototyping: High-fidelity Figma wireframes and brand style guide.

- 2.3 Database Modelling: Entity Relationship Diagram (ERD) and Schema normalization.

## 3.0 Core Development

- 3.1 Environment Setup: GitHub Repository initialization and LAMP stack configuration.

- 3.2 Backend Implementation:

  - Auth System (Staff/Passenger login).

  - Booking Logic (Create/Cancel/Modify).

  - Membership Tier Validation (Blue vs. Gold).

- 3.3 Frontend Integration:

  - Responsive "Mobile-First" Dashboard.

  - SVG QR Code Generation Engine.

- 3.4 Payment Integration: Stripe API "Test Mode" setup and Webhook listener.

## 4.0 Testing & Quality Assurance

- 4.1 Unit Testing: Validating strict-type PHP methods and database queries.

- 4.2 User Acceptance Testing (UAT): Verifying UI responsiveness and accessibility contrast.

- 4.3 Documentation: Source code commenting and README.md for the final submission.